## Slide 1
Exams Generator System For Teachers
Introduction to Software Engineering
Group 6

## Slide 2: I. Executive Summary
The proposed system for Hanoi University of Science and Technology lecturers. The customer is represented by Mr. Trinh Thanh Trung.
The goal of the development team is to implement a question bank management system and issue questions. The system allows teachers to manage questions by subject, chapter and difficulty level, create test questions, and distribute and mix questions and answers. In addition, the system also helps to store exam information, propose exam proposals in many formats.
Objectives after development: Shorten the lecturer's issue time, help lecturers better systematize knowledge and issue more balanced difficulty.

## Slide 3: II. Preliminary Requirement Analysis
1. Application overview
Goal : The application should be able to automate the exams creation process, either hand-picked or randomly using chosen subject, difficulties and chapters from a predefined question bank.
Business goal : Through this system, we hope to create a more efficient way to store questions and previously created exams, and furthermore reduce the workload on teachers during exam weeks by replacing manual work with an automated process and user-friendly UI.
Current business process : Currently, even with the same subject, teachers of different classes still have to manually create their own exams.
User roles : The system will have only one type of user with access to every feature
Interaction with other systems: The system will be built from ground-up using existing libraries. The exams generated by this system can be combined with an automatic testing and grading application for students in the future.

## Slide 4: II. Preliminary Requirement Analysis
2. Features requirements
2.1. Features declaration
The user should be able to view the questions bank at any time,
and filter them using subject, chapters or difficulties
Questions are divided into 2 categories : Multiple choice questions and written questions. Each questions should be provided an answer,
with multiple choice questions can have several answers.
The system allows adding, removing questions or edit existing ones
Users should be able to log-in and divided into roles with different privileges
Generate an exam with existing questions, randomly or hand-picked,
save and export those exams to a file
View previously generated exams and their authors, subjects
The system have a shared database and should be accessible by many users at once

## Slide 5: II. Preliminary Requirement Analysis
2.2. Optional features
            The system may have a filter/search for questions, sort by chapter or difficulty feature.
We may include a log-in system that separate users into different roles and privileges : editing questions database will be allowed to admins only and they will get to manage other users.
2.3. Usability
Database access, exam generation speed and data types are our main considerations
2.4. Scope
- The scope of our system includes question and exams database management ( add, edit, delete ), and random exam generation
- Our application will not include a log-in module, nor an administrator system

## Slide 6: III. Process to be followed
For this project, the team decided to follow the modified waterfall model. The team chose this method because the project was small in size and the customer requirements were quite detailed and easy to understand.
Phase
- Requirements phase: The team determines the requirements related to the project, feasibility analysis, project scope, current human resources along with costs, associated risks.
- Design phase: The team creates designs for the product to solve the set requirements. The team will discuss with the customer after presenting the design.
- Implementation phase: Based on the design agreed by both parties, the team embarked on implementation.
- Verification phase: The software will be deployed and tested. If the customer feels unsatisfied, the team will base on the customer's feedback to correct it.
- Deployment phase: Putting the software into use
- Maintenance phase: The team commits to maintaining the project for 12 months. During this time, the team will release patches if there are any problems with the software.

## Slide 7: IV. Suggested Deliverables
1. Periodic status reports
2. Periodic presentations
3. Good faith requirement agreement
4. Documents for use and Mechanics
5. Demonstration and client training

## Slide 8: V. Technical Feasibility
Technical requirements :
  - There should be two different types of questions, written question and multiple choice-question that has many answers
  - Separate questions based on subject, difficulty, and chapter
  - Centralized database : a database to save questions and generated exams
  - Retroactive editing of input data : Input data can be edited or deleted after they’ve been entered
  - Exam generation : Generate exams randomly or hand-picked
  - The ability to export a saved exam into a docx file

## Slide 9: VI. Visibility
Communication
Periodic meetings with the client
Frequent meetings of members of group
Contact via email
2. Intermediate Deliverables and Presentations
Live demonstrations
Presentations
Reports

## Slide 10: VII. Risk Analysis
Time constraints
As the systems needs to be finished in one semester, the system might not be finished with every guaranteed features before the course ends
2. Resources risk
Due to financial constraints, we are using open source and free libraries
3. Features risk
Develop user interfaces that are not user-friendly or unpopular with customers, or produce functions with limited persistence
Developing features incorrectly to the client
4. Risk management/mitigation
Develop and practice good management strategies
clearly define input and output criteria

## Slide 11
THANK YOU !